Table of Contents

# Campus Clubs Portal: Project Specification

Team: TEAM STORMBREAKER Version: 1.0 (draft for build) Date: 10 October 2026 Stack: React (frontend), Node.js with Express (backend), own authentication, SQL database (SQLite for local development and tests, PostgreSQL for hosted use)

## 0. How to use this document (read this first, Claude Cowork)

This file is the single source of truth for the project. Read all of it before writing code.

Legend - ✅ Decided: build it this way. - ❓ Assumed: a sensible default was chosen because the team has not answered yet. Build the default, but keep the code easy to change and list it in docs/DECISIONS.md. - IDs: FR-* functional requirement, NFR-* non-functional requirement, TC-* test case, D* decision.

Working agreements 1. Work phase by phase (section 17). Finish a phase, run all tests, then start the next. 2. Write the tests for rules first when the rule is about security, permissions, approvals, registrations or hall booking. These are the areas where mistakes are costly. 3. Never weaken a permission check or a database constraint to make a test or a screen work. Fix the cause. 4. Every permission check happens on the server. The frontend only hides buttons for convenience. 5. Keep the permission keys, status values and error codes in packages/shared, and import them in both apps. Do not retype them. 6. If this document is unclear or two sections disagree, choose the safer option, write the choice in docs/DECISIONS.md, and continue. Do not stop to ask unless the change is irreversible. 7. Do not invent real people, real university names or real logos. Use the neutral name "Campus Clubs Portal". Sample data must be marked as sample. 8. Never commit secrets. Use .env locally and keep .env.example up to date. 9. After each completed task, update the checklist in section 17 and add a line to CHANGELOG.md. 10. Keep the interface in the red and white theme described in section 13.

## 1. Overview

### 1.1 Problem

Students do not know which clubs exist in the university, what they do, or when they recruit or hold events. Announcements are scattered across WhatsApp groups and posters. Event approval and hall booking are slow and unclear: the club does not know where its request is stuck, and a hall is often found only after the event is already advertised.

### 1.2 Goals

- One place where every student can find all clubs, their aims, their work, their announcements, recruitments and events.

- Students register for events, hackathons and recruitments in one click, using forms built inside the portal.

- Clubs manage their own team with club roles, so each member can do only what their role allows.

- Event plans go to the OSI for approval, the poster is circulated after approval, and the Events Authority books the hall. Every step has a visible status.

- Students get timely notifications and a calendar that shows everything important on campus.

### 1.3 Non-goals for version 1

- Online payments and paid events.

- Student-initiated creation of new clubs (the OSI creates clubs in version 1; see D5).

- Native mobile apps (the web app is responsive; see D6).

- Integration with the university's own ERP or single sign-on (the design leaves room for it).

### 1.4 Glossary (use these names everywhere: UI, code, database)

| Term | Meaning |
| --- | --- |
| Student | Any signed-up user with a college email. Default role. |
| Club Member | A student who is an active member of at least one club. |
| Club Leader | The single member of a club holding the Leader club role. The only person who submits an event for OSI approval. |
| Club Role | A role inside one club (Leader, Vice Leader, Secretary, Event Coordinator, Media Lead, Member). It decides what the person can do in that club only. |
| OSI | The administration office that approves event plans and circulates posters. Expansion of the abbreviation to be confirmed by the team (D1). |
| Events Authority | The administration office that owns the halls and books them. |
| Super Admin | Technical administrator who creates admin accounts. Not shown to students. |
| Tentative hold | A temporary, automatically expiring reservation of a hall made when an event is submitted, so the date cannot be double-booked while registrations are collected. |
| Final hall request | The leader's request to the Events Authority, made after registrations close, to confirm (or change) the hall based on the real count. |

## 2. Decisions and assumptions

| ID | Topic | Decision | Status |
| --- | --- | --- | --- |
| D1 | Name of the approving office | Called "OSI" in the UI and code. Expansion left configurable in packages/shared/src/constants.js. | ❓ |
| D2 | Faculty coordinator | Not part of the approval flow in version 1. Each club and event has an optional informational field faculty_coordinator. The flow has one extension point for a faculty sign-off step before the OSI. | ❓ |
| D3 | Accounts | One account per person. A person holds one platform role (student, osi_admin, events_admin, super_admin) and any number of club memberships, each with its own club role. | ✅ |
| D4 | Who can sign up | Only students sign up. Admin accounts are created by a Super Admin. Club roles are given by the club (through recruitment or by the Leader) and by the OSI when a club is created. | ✅ |
| D5 | Club creation | The OSI creates clubs and assigns the first Leader. Student-initiated new-club requests are a later extension. | ❓ |
| D6 | Platform | Web app only, responsive down to phone width. Installable app (PWA) later. | ❓ |
| D7 | Payments | Out of scope. Registration is free. | ❓ |
| D8 | Poster circulation | "Circulate" means the event and its poster become visible portal-wide and trigger notifications. Email broadcast is optional later. | ❓ |
| D9 | Sharing | Each approved event has a public, read-only page at /e/:id (title, poster, date, venue, club). No personal data. Registering requires login. | ❓ |
| D10 | Language | JavaScript with ES modules in both apps, validated with Zod. TypeScript can be adopted later. | ✅ |
| D11 | Database | SQL. SQLite for local development and automated tests, PostgreSQL for hosted use. One migration set that runs on both (see section 7.2). | ✅ |
| D12 | Hall booking order | Tentative hold at submission, registration limit equal to the held hall's capacity, final hall request after registration closes. | ✅ |
| D13 | Attendance | Proven by QR check-in at the event. "Past participation" shows attended events, and registered-but-absent events are labelled. | ✅ |
| D14 | Recruitment | Clicking Register submits an application. The club reviews it. Accepting creates the membership. Clubs may switch on auto-accept. | ✅ |
| D15 | Notification audience | All students get new events and recruitments. Followed (favourite) clubs and member clubs also send announcements. Everyone can switch categories off in Settings. | ✅ |
| D16 | Time | Store UTC. Show in Asia/Kolkata by default, configurable with APP_TIMEZONE. | ❓ |
| D17 | Chatbot | Built last (Phase 3). Answers only from portal data. | ✅ |

## 3. Users, roles and permissions

### 3.1 Platform roles

| Role | Created by | Can do |
| --- | --- | --- |
| student | Self sign-up (college email, verified) | Browse, favourite, register, apply, share, use notifications and calendar. May also hold club memberships. |
| osi_admin | Super Admin | Create and edit clubs, assign Leaders, review event plans (approve, reject, ask for changes), circulate posters, moderate content, view all calendars. |
| events_admin | Super Admin | Manage the hall list and blocked slots, see tentative holds, decide final hall requests (approve, deny, change hall), view hall calendar. |
| super_admin | Seed script | Create and suspend admin accounts, view audit logs, change system settings. |

### 3.2 Default club roles

Every club gets these six roles when it is created. They are rows in club_roles, so version 2 can add custom roles without changing code.

| Key | Name | Intended person |
| --- | --- | --- |
| LEADER | Leader | One per club. Owns the club workspace. |
| VICE_LEADER | Vice Leader | Acts for the Leader. Almost every permission except the ones locked to the Leader. |
| SECRETARY | Secretary | Announcements, recruitment, applications, forms, discussion. |
| EVENT_COORDINATOR | Event Coordinator | Event plans, forms, registrations, check-in. |
| MEDIA_LEAD | Media Lead | Club page, works, posters, announcements. |
| MEMBER | Member | Ordinary member. Read access to the workspace and internal discussion. |

### 3.3 Permission catalogue (club-scoped)

These keys are the single list used by the database, the API and the UI. Define them once in packages/shared/src/permissions.js.

| Key | Allows |
| --- | --- |
| club.profile.edit | Edit club description, why join, aim, contact, meeting info, logo and cover. |
| club.works.manage | Add, edit and remove entries in "Our work". |
| announcement.post | Post announcements to the club channel. |
| announcement.delete | Delete or pin announcements. |
| discussion.moderate | Remove messages in the public club discussion and handle reports. |
| recruitment.manage | Create, open and close recruitment drives and their positions and form. |
| application.review | Shortlist, accept or reject applications. |
| member.manage | Add or remove members and change their role (except Leader). |
| leadership.transfer | Hand the Leader role to another member. |
| role.manage | Create custom roles and edit permissions (Phase 2). |
| event.draft | Create and edit event drafts and plans. |
| event.poster.upload | Upload or replace the event poster. |
| event.submit | Submit an event to the OSI and place the tentative hall hold. |
| form.manage | Build and edit forms (event registration and recruitment). |
| registration.publish | Publish the registration link after OSI approval and close it. |
| registration.view | See registrations and download the list. |
| checkin.run | Scan QR codes at the event. |
| hall.request | Send the final hall request to the Events Authority. |
| report.view | See club statistics (members, registrations, attendance). |

Implicit for every active member of a club (no permission key needed): open the club workspace, read event drafts and plans, read and post in the internal club discussion, see registration counts (never personal answers).

### 3.4 Default permissions per club role

| Permission | Leader | Vice Leader | Secretary | Event Coordinator | Media Lead | Member |
| --- | --- | --- | --- | --- | --- | --- |
| club.profile.edit | Yes | Yes | No | No | Yes | No |
| club.works.manage | Yes | Yes | No | No | Yes | No |
| announcement.post | Yes | Yes | Yes | No | Yes | No |
| announcement.delete | Yes | Yes | Yes | No | No | No |
| discussion.moderate | Yes | Yes | Yes | No | No | No |
| recruitment.manage | Yes | Yes | Yes | No | No | No |
| application.review | Yes | Yes | Yes | No | No | No |
| member.manage | Yes | Yes | No | No | No | No |
| leadership.transfer | Yes | No | No | No | No | No |
| role.manage | Yes | No | No | No | No | No |
| event.draft | Yes | Yes | No | Yes | No | No |
| event.poster.upload | Yes | Yes | No | Yes | Yes | No |
| event.submit | Yes | No | No | No | No | No |
| form.manage | Yes | Yes | Yes | Yes | No | No |
| registration.publish | Yes | Yes | No | Yes | No | No |
| registration.view | Yes | Yes | Yes | Yes | No | No |
| checkin.run | Yes | Yes | Yes | Yes | No | No |
| hall.request | Yes | Yes | No | No | No | No |
| report.view | Yes | Yes | Yes | No | No | No |

### 3.5 Rules for enforcing roles

- Deny by default. A request with no matching permission is rejected with 403 FORBIDDEN.

- Scope is per club. Being Leader of Club A gives no power in Club B. The check always uses the club that owns the resource (an event's club_id, an announcement's club_id).

- Exactly one active Leader per club. Enforced in the service layer inside a transaction. Leadership changes only through leadership.transfer, which swaps the two roles atomically.

- Locked permissions. In version 1, event.submit, leadership.transfer and role.manage cannot be given to other roles, even when custom roles arrive.

- Immediate effect. Permissions are read from the database on every request (or from a cache that is cleared on any role change). Removing a member or changing a role takes effect at once.

- The /me endpoint returns the user's platform role and, for each club membership, the club role and the list of permission keys. The frontend uses this only to show or hide controls.

- Admin permissions are by platform role, not club role. An osi_admin cannot book halls. An events_admin cannot approve events.

- Audit. Role changes, approvals, rejections, hall decisions and suspensions are written to audit_logs.

### 3.6 Platform permissions

| Action | student | osi_admin | events_admin | super_admin |
| --- | --- | --- | --- | --- |
| Browse clubs and approved events | Yes | Yes | Yes | Yes |
| Create and edit clubs, assign Leader | No | Yes | No | No |
| Review event plans, circulate poster | No | Yes | No | No |
| Manage halls and blocked slots | No | No | Yes | No |
| Decide final hall requests | No | No | Yes | No |
| Create or suspend admin accounts | No | No | No | Yes |
| View audit logs | No | No | No | Yes |

## 4. Functional requirements

### 4.1 Authentication and accounts (AUTH)

- FR-AUTH-01 A student signs up with full name, college email, username, roll number, department, year and password. The email domain must match ALLOWED_EMAIL_DOMAINS.

- FR-AUTH-02 The account is usable only after the email is verified through a link. In development a flag AUTO_VERIFY_EMAIL=true skips this.

- FR-AUTH-03 Login works with username or email plus password.

- FR-AUTH-04 Logout ends the session on the server.

- FR-AUTH-05 Forgot password sends a reset link to the college email. The response is the same whether or not the email exists.

- FR-AUTH-06 A logged-in user can change the password after entering the current one.

- FR-AUTH-07 After login the landing page depends on the user: students go to Clubs, club members go to their club workspace (the last used club), OSI to Approvals, Events Authority to Hall requests, Super Admin to Users.

- FR-AUTH-08 Admin accounts are created only by a Super Admin and must change the first password at first login.

### 4.2 Clubs (CLUB)

- FR-CLUB-01 Every logged-in user sees a list of all active clubs with name, category, short description, member count and a "Recruiting" badge when a recruitment is open. The list has search and a category filter.

- FR-CLUB-02 The club page has tabs: About (description, why join, aim, coordinator, meeting info, contact), Our work (past projects and achievements), Announcements, Discussion, Events, Recruitment.

- FR-CLUB-03 A student can mark a club as a favourite (and remove it) from the list and from the club page.

- FR-CLUB-04 The OSI creates a club with name, category, description and first Leader. Default club roles are created with it.

- FR-CLUB-05 Members with club.profile.edit edit the About tab. Members with club.works.manage manage Our work.

### 4.3 Announcements and discussion (ANN, DISC)

- FR-ANN-01 Each club has its own announcement channel. Members with announcement.post post text with an optional image. Everyone reads. Students cannot post in the channel.

- FR-ANN-02 Announcements show newest first. Pinned ones stay on top. Members with announcement.delete can delete or pin.

- FR-DISC-01 Each club has an internal discussion for active members only. Any member can post. (Phase 2)

- FR-DISC-02 Each club has a public discussion under the club page where students can ask questions. A club can switch it off. Members with discussion.moderate can remove messages. Any user can report a message. (Phase 3)

### 4.4 Recruitment (REC)

- FR-REC-01 A member with recruitment.manage creates a recruitment with title, description, positions (title, description, number of openings), deadline and an application form.

- FR-REC-02 While a recruitment is open and before its deadline, the club page shows a Recruitment tab with the positions and a Register button. Outside that period the tab shows "No open recruitment".

- FR-REC-03 A student applies once per recruitment. The application is stored with the form answers.

- FR-REC-04 Members with application.review see applications and set the status: shortlisted, accepted, rejected. The student is notified of each change.

- FR-REC-05 Accepting an application creates a club membership with the MEMBER role (or the role chosen by the reviewer) and shows the club under My Clubs.

- FR-REC-06 The student can withdraw an application before it is decided.

### 4.5 Events and approval (EVT)

- FR-EVT-01 Members with event.draft create an event with: title, type (workshop, hackathon, talk, cultural, competition, exhibition, recruitment drive, other), summary, full description, objectives, schedule/agenda, date and time (start and end), mode (offline, online, hybrid), registration deadline, expected participants, and optional faculty coordinator. Members with event.poster.upload attach the poster (image or PDF, up to 5 MB).

- FR-EVT-02 Drafts can be edited freely by permitted members. Other members can read them.

- FR-EVT-03 The Leader submits the event to the OSI. The submission fails with a clear message unless every required field and the poster are present. On submission the Leader also picks the preferred hall; the system places a tentative hold (section 5.3).

- FR-EVT-04 A submitted event is locked for editing.

- FR-EVT-05 The OSI sees a queue of submitted events with the full plan, poster, club, date, expected participants and the held hall. The OSI chooses Approve and circulate, Request changes (a note is required) or Reject (a note is required).

- FR-EVT-06 After "Request changes" the event reopens for editing and the Leader can resubmit. After "Reject" the hold is released.

- FR-EVT-07 After approval the event appears in the public Events list, in every student's calendar, and in notifications (D15). The poster is shown on the event page.

- FR-EVT-08 The Leader (or a member with event.draft) can cancel an event. Registered students are notified and the hall booking is released.

- FR-EVT-09 An event whose end time has passed is shown as completed.

- FR-EVT-10 Students see only approved events. Club members also see their own club's drafts, submitted and rejected events in the workspace.

### 4.6 Forms and registration (FORM, REG)

- FR-FORM-01 Members with form.manage build forms inside the portal. Field types: short text, long text, number, email, phone, single choice, dropdown, multiple choice, date, consent checkbox. File upload and team fields come in Phase 2.

- FR-FORM-02 Each field has a label, help text, required flag and, where relevant, options and simple limits (min, max, length).

- FR-FORM-03 Fields can be reordered, edited and removed while the form is a draft. A form can be duplicated from an older event.

- FR-FORM-04 Name, college email, roll number, department and year are filled from the student's profile and shown read-only.

- FR-FORM-05 A form belongs to one event (registration form) or one recruitment (application form).

- FR-FORM-06 The registration link can be published only after the event is approved (registration.publish). Publishing sets the seat limit (default: capacity of the held hall) and the closing time (default: the registration deadline).

- FR-REG-01 A student registers from the event page. The form is validated on the client and the server.

- FR-REG-02 One registration per student per event. A second attempt shows the existing registration.

- FR-REG-03 When the seat limit is reached the button shows "Full". (Waitlist in Phase 2.)

- FR-REG-04 Registration closes automatically at the closing time or manually by registration.publish holders.

- FR-REG-05 A student can cancel a registration until the event starts, which frees the seat.

- FR-REG-06 Each registration produces a QR ticket shown on the event page and under Activities.

- FR-REG-07 Members with registration.view see the registration list with answers and download it as CSV. Other members see only counts.

- FR-REG-08 Hackathon team registration (team name, members by college email) in Phase 2.

### 4.7 Halls and booking (HALL)

- FR-HALL-01 The Events Authority maintains the hall list: name, building, floor, capacity, facilities, active flag.

- FR-HALL-02 The Events Authority can add blocked slots (class timetable, maintenance, exams) to a hall.

- FR-HALL-03 Leaders can check hall availability for a date and time range, filtered by minimum capacity, before submitting the event.

- FR-HALL-04 On submission the chosen hall gets a tentative hold for the event's date and time. A hold blocks the same hall and time for everyone else. Holds expire automatically (section 5.3). A club can have at most two active holds (configurable).

- FR-HALL-05 After registration closes, a member with hall.request sends the final hall request with the registered count. The Leader can keep the held hall or choose another that fits.

- FR-HALL-06 The Events Authority sees all final requests with the club, event, date, registered count, expected count and requested hall. They choose Approve (optionally changing the hall), or Deny with a note.

- FR-HALL-07 On approval the hall is confirmed on the event, the held slot is converted to a confirmed booking and the club and registered students are notified of the venue. On denial the club is notified and may request again.

- FR-HALL-08 A hall can never have two overlapping holds or bookings. Adjacent times (one ends when the next starts) are allowed.

### 4.8 Calendar (CAL)

- FR-CAL-01 A calendar icon at the top right of every screen opens the calendar.

- FR-CAL-02 Every student sees all approved events of every club, whether or not they are a member of it. Registration deadlines and recruitment deadlines also appear.

- FR-CAL-03 Items the student registered for are marked clearly. Items from favourite clubs are marked. Marking uses shape and text as well as colour.

- FR-CAL-04 Filters: All, My registrations, Favourite clubs, My clubs.

- FR-CAL-05 Club members also see their own club's pending and draft items, marked as private. The OSI sees events waiting for approval. The Events Authority sees holds and final requests.

- FR-CAL-06 Month grid on large screens, agenda list on phones. Clicking an item opens its detail page.

- FR-CAL-07 Export to a calendar file (ICS) in Phase 2.

### 4.9 Notifications (NOTIF)

- FR-NOTIF-01 A bell icon at the top right shows the number of unread notifications.

- FR-NOTIF-02 When a notification arrives while the user is on the site, a small card appears at the top right with the title and the first part of the text. After a few seconds it shrinks and moves into the bell icon, and the count goes up. With reduced-motion preferences, it simply fades.

- FR-NOTIF-03 Clicking the bell shows a list of the latest notifications (unread highlighted). Clicking one marks it read and opens the related page.

- FR-NOTIF-04 The full trigger and audience list is in section 12.

- FR-NOTIF-05 Settings let the user switch each category on or off for in-app and (later) email.

### 4.10 Student pages (ACT, FAV, PROF, SET, SHARE)

- FR-ACT-01 Activities page with tabs: Current (upcoming registered events, open applications), Past (attended events, events registered but missed, decided applications), and All registrations.

- FR-FAV-01 Favourites page lists the student's favourite clubs with their latest announcements, upcoming events, open recruitments and recent work. It is separate from My Clubs, which lists clubs the student is a member of.

- FR-PROF-01 Profile shows: full name, username, college email, roll number, department, year, programme, clubs joined with club roles, and participation counts. Name, roll number, department, year and phone can be edited by the student. Username and email cannot be edited.

- FR-SET-01 Settings has: change password, notification preferences, theme (light, dark, system).

- FR-SHARE-01 Every event page has a Share button: the device share sheet where available, plus copy link and a WhatsApp link. The link opens the public event page (D9).

- FR-CHECK-01 Members with checkin.run open a check-in screen, scan a student's QR ticket (camera) or type the code, and the registration becomes attended. Scanning twice shows "already checked in". (Phase 2)

### 4.11 Club workspace (CW)

For a member of a club the sidebar contains: My Clubs (switcher), Events, Add an event, Discussion, Profile, Settings. Further items appear only when the role allows: Announcements, Recruitment, Members and roles, Registrations, Reports. A member can switch to the Student view at any time with the same account. - FR-CW-01 The dashboard of a club shows upcoming events, event statuses, open recruitment, latest announcements and pending tasks for this member. - FR-CW-02 Members and roles lists members with their club role. Members with member.manage change roles or remove members. The Leader can transfer leadership. - FR-CW-03 Event page for members has tabs: Plan, Poster, Form, Registrations, Hall, History. Tabs and buttons that the role cannot use are hidden or disabled with a tooltip explaining why.

### 4.12 OSI, Events Authority and Super Admin pages (ADMIN)

- FR-ADMIN-01 OSI: Approvals queue, event review page, Clubs (create, edit, assign Leader, deactivate), calendar, content reports.

- FR-ADMIN-02 Events Authority: Hall requests, Holds, Halls (CRUD), Blocked slots, Availability, calendar.

- FR-ADMIN-03 Super Admin: Users (create admin, suspend), Audit log, Settings.

### 4.13 Chatbot (CHAT, Phase 3)

- FR-CHAT-01 A chat panel for logged-in users answers questions about a particular club or general portal questions, using only portal data (section 14).

### 4.14 Non-functional requirements (NFR)

- NFR-01 Pages load in under 2 seconds on a typical campus connection for lists of up to 200 items.

- NFR-02 Works on current Chrome, Edge, Firefox and Safari, and from 360 px wide screens up.

- NFR-03 Accessible: keyboard use, visible focus, labels on all inputs, colour contrast of at least 4.5:1, status never shown by colour alone.

- NFR-04 Passwords are hashed, tokens are never logged, personal answers are visible only to permitted members.

- NFR-05 All timestamps stored in UTC and shown in the configured time zone.

- NFR-06 Every API error has a stable code (section 10.2).

- NFR-07 The same automated test suite passes on SQLite and on PostgreSQL.

## 5. Workflows and state machines

### 5.1 Event lifecycle

stateDiagram-v2
  [*] --> draft
  draft --> submitted: Leader submits and tentative hold is placed
  submitted --> changes_requested: OSI asks for changes
  submitted --> rejected: OSI rejects (hold released)
  submitted --> approved: OSI approves and circulates
  changes_requested --> submitted: Leader resubmits
  approved --> completed: end time passes
  draft --> cancelled
  changes_requested --> cancelled
  submitted --> cancelled
  approved --> cancelled
  rejected --> [*]
  completed --> [*]
  cancelled --> [*]

events.status holds: draft, submitted, changes_requested, rejected, approved, completed, cancelled. Registration status lives on the form (draft, published, closed). Hall status lives on the hall booking (tentative, requested, confirmed, denied, released, expired). Keeping these as three small state machines avoids one huge one. Any transition not in the diagram returns 409 INVALID_STATE.

### 5.2 End-to-end event flow

- Event Coordinator or Leader creates the draft with plan and poster. Other members may draft forms.

- Leader checks hall availability and submits. A tentative hold is created and the OSI is notified.

- OSI approves and circulates. The event is public. Students are notified (D15).

- A member with registration.publish publishes the registration form. The seat limit equals the held hall's capacity. The club posts the link in its announcements (a button "Post to announcements" pre-fills it).

- Students register. QR tickets are issued.

- Registration closes at the deadline.

- Leader (or Vice Leader) sends the final hall request with the real count. If the count is much larger or smaller than the held hall allows, they pick a better hall from the free list.

- Events Authority approves (or changes) the hall. The venue is confirmed to the club and to every registered student.

- On the day, members check in students by QR.

- After the end time the event is completed. Attendance appears in students' Activities.

### 5.3 Hall hold and booking rules

- A hold is placed in the same transaction as the submission. If the hall is not free for that time, or is smaller than the expected participants, submission fails with HALL_UNAVAILABLE and the free options are returned.

- A hold (tentative) blocks the hall exactly like a confirmed booking.

- A hold expires automatically when: the event is rejected or cancelled (released at once); the event is not approved within HOLD_EXPIRY_DAYS (default 14); or the event start time passes without a final request.

- The seat limit of the registration form defaults to the held hall's capacity. The Leader may lower it, but may only raise it by changing to a bigger hall.

- When the final request changes the hall, the old booking is released and a new one is created, both inside one transaction, with the overlap check repeated.

- Overlap rule: two bookings for the same hall conflict when A.starts_at < B.ends_at AND B.starts_at < A.ends_at and both statuses are in (tentative, requested, confirmed). Blocked slots use the same rule.

- Concurrency: the check and the insert run in one transaction. On PostgreSQL an exclusion constraint is added as a second line of defence (section 9.4).

- The registered count is not the attendance. The UI shows both numbers and an optional "expected turnout %" (set by the club) as a hint when choosing the hall. The system never assumes a turnout figure.

### 5.4 Recruitment flow

draft then open then closed. While open and before the deadline, students can apply. Applications go submitted, then shortlisted, accepted or rejected, or withdrawn by the student. Accepting creates the membership in the same transaction as the status change. Closing a recruitment does not change existing applications.

### 5.5 Registration flow

registered, then attended or no_show (set automatically after the event for registered students not checked in), or cancelled by the student before the event starts. Waitlist (waitlisted) is Phase 2.

### 5.6 Who is notified (summary)

See section 12 for the complete trigger table.

## 6. Screens and navigation

Common to every role: top bar with calendar icon, notification bell, and the sidebar. On phones the sidebar becomes a bottom tab bar (section 13).

### 6.1 Student

Sidebar: Clubs, Events, Favourites, My Clubs (shown only if the student is a member), Activities, Profile, Settings. Chatbot button (Phase 3).

| Route | Screen |
| --- | --- |
| /login, /signup, /verify-email, /forgot-password, /reset-password | Public auth screens |
| /clubs | All clubs (search, category filter, favourite star, recruiting badge) |
| /clubs/:slug | Club page with tabs About, Our work, Announcements, Discussion, Events, Recruitment |
| /events | All approved events (filters: club, type, date, registered) |
| /events/:id | Event detail, poster, Register, Share, ticket (QR) after registering |
| /favourites | Favourite clubs and their updates |
| /my-clubs | Clubs the student is a member of, with role and "Open workspace" |
| /activities | Tabs: Current, Past, All registrations |
| /calendar | Full calendar |
| /profile | Academic profile and participation |
| /settings | Password, notification preferences, theme |
| /e/:id | Public share page (no login) |

### 6.2 Club member (club workspace)

Sidebar: My Clubs (club switcher), Events, Add an event, Discussion, Profile, Settings, plus items shown by permission: Announcements, Recruitment, Members and roles, Registrations, Reports, and Student view.

| Route | Screen | Needs |
| --- | --- | --- |
| /club/:clubId | Dashboard | membership |
| /club/:clubId/events | Club events with status chips | membership |
| /club/:clubId/events/new | Add an event | event.draft |
| /club/:clubId/events/:id | Event workspace tabs: Plan, Poster, Form, Registrations, Hall, History | varies by tab |
| /club/:clubId/announcements | Post and manage announcements | announcement.post |
| /club/:clubId/recruitment | Recruitments and applications | recruitment.manage / application.review |
| /club/:clubId/members | Members and roles | membership (edit needs member.manage) |
| /club/:clubId/discussion | Internal discussion | membership |
| /club/:clubId/profile | Edit club page | club.profile.edit |
| /club/:clubId/reports | Statistics | report.view |

### 6.3 OSI

Sidebar: Approvals, Clubs, Calendar, Reports, Profile, Settings. Routes: /osi/approvals, /osi/approvals/:eventId, /osi/clubs, /osi/clubs/new, /osi/clubs/:id.

### 6.4 Events Authority

Sidebar: Hall requests, Holds, Halls, Availability, Calendar, Profile, Settings. Routes: /events-admin/requests, /events-admin/requests/:id, /events-admin/holds, /events-admin/halls, /events-admin/availability.

### 6.5 Super Admin

Sidebar: Users, Audit log, Settings. Routes: /admin/users, /admin/audit, /admin/settings.

### 6.6 Route guards

<RequireAuth> redirects to /login. <RequirePlatformRole roles={[...]}> and <RequireClubPermission permission="..."> show a "You do not have access" page (not a blank page). Guards are for experience only; the server decides.

## 7. Architecture and technology

### 7.1 Overview

Browser (React SPA)  --HTTPS/JSON-->  Express API  --Knex-->  SQLite (dev/test) or PostgreSQL (hosted)
        ^                                  |
        |---- Server-Sent Events ----------+--> file storage (local disk in dev, object storage when hosted)
                                           +--> email (SMTP) and scheduled jobs (node-cron)

- Frontend: a single-page app. Server data is cached with TanStack Query.

- Backend: a layered Express app: routes, controllers, services, repositories. Business rules live in services only.

- Real-time: Server-Sent Events for notifications (simpler than WebSockets). A polling fallback checks the unread count every 30 seconds.

- Jobs: hold expiry, 24-hour event reminders, marking no-shows, token clean-up.

### 7.2 Database decision (SQLite, PostgreSQL or MongoDB)

Chosen: one SQL schema, written with Knex migrations, run on SQLite (zero set-up, used for local work and fast automated tests) and on PostgreSQL (used when the portal is hosted, for example on a free hosted Postgres service). MongoDB was considered and not chosen.

Why SQL: - The data is relational: users, clubs, memberships, roles, events, registrations, halls, bookings. Most screens are joins ("events of my favourite clubs that I have not registered for"). - Hall booking needs transactions and constraints so two clubs can never hold the same hall and time. - Reports (registrations per event, attendance per club) are simple in SQL. - Unique constraints (one registration per student per event) are enforced by the database, not only by code.

Why not MongoDB for this project: the same rules would have to be rebuilt in application code, joins become manual, and hall double-booking is harder to guarantee. If the team still prefers MongoDB, the repository layer is the only place that touches the database, so a Mongo implementation can be written later, but the transaction and constraint tests in section 15 would have to be rewritten.

Rules to keep both databases working (apply in every migration): 1. No database-specific enum types. Use text columns with CHECK (... IN (...)) created with Knex .checkIn([...]). 2. Primary keys are UUID strings generated in the application (crypto.randomUUID()). 3. Store JSON as text columns named *_json and parse in the repository. Do not use PostgreSQL-only JSON operators in queries. 4. Store timestamps in UTC through one helper (toDb(date) and fromDb(value)) so SQLite and PostgreSQL return identical values. Test the round trip (TC-DB-13). 5. Booleans are written and read through the repository helper (SQLite stores 0 or 1). 6. Case-insensitive uniqueness for email and username: store the lower-cased value in the column and compare lower-cased input. 7. Do not rely on RETURNING behaviour that differs; use Knex's cross-dialect options. 8. Any PostgreSQL-only extra (for example the hall exclusion constraint) goes in a separate migration guarded by if (knex.client.config.client === 'pg').

### 7.3 Technology choices

| Area | Choice | Reason |
| --- | --- | --- |
| Runtime | Node.js 20 LTS or newer | Current long-term support |
| Package manager | npm workspaces | One install, shared package |
| Frontend | React 18, Vite, React Router, TanStack Query | Fast to build, widely known |
| Forms | React Hook Form with Zod resolvers | Shared validation with the API |
| Dates | date-fns and date-fns-tz | Time zone handling |
| Styling | Plain CSS with design tokens (CSS custom properties) and CSS modules | No heavy dependency, easy theming |
| QR | qrcode (API) and qrcode.react (web), camera scan with html5-qrcode | Tickets and check-in |
| Backend | Express 4 or 5, helmet, cors, cookie-parser, express-rate-limit, pino | Standard, small |
| Validation | Zod (schemas in packages/shared) | One definition, two apps |
| Database access | Knex with better-sqlite3 and pg | Same code on both databases |
| Auth | Own implementation: bcryptjs, jsonwebtoken, opaque refresh tokens | Required by the team (section 11) |
| Uploads | multer plus file type check | Posters, logos |
| Email | nodemailer (Ethereal or console in development, SMTP when hosted) | Verification and reset links |
| Jobs | node-cron | Hold expiry, reminders |
| Tests | Vitest, Supertest, React Testing Library, MSW, Playwright | Section 15 |
| Quality | ESLint, Prettier, Husky pre-commit | Consistency |
| CI | GitHub Actions | Runs tests on SQLite and PostgreSQL |

### 7.4 Hosting plan (free or low-cost tiers are enough to start)

Frontend on a static host, API on a small Node host, PostgreSQL on a hosted free tier, uploaded files on object storage (a disk on a free host may be wiped, so do not store posters only on the API's disk when hosted). Keep every connection detail in environment variables.

## 8. Repository and folder structure

A single repository ("monorepo"):

campus-clubs-portal/
├─ CLAUDE.md                     # short rules for Claude (see Appendix B)
├─ README.md                     # how to run
├─ CHANGELOG.md
├─ package.json                  # npm workspaces: apps/*, packages/*
├─ .env.example
├─ .gitignore
├─ docker-compose.yml            # optional local PostgreSQL
├─ .github/workflows/ci.yml      # lint, unit, API tests on sqlite + postgres, e2e
├─ docs/
│  ├─ PROJECT_SPEC.md            # this document
│  ├─ DECISIONS.md               # log of choices made while building
│  ├─ ERD.md                     # entity diagram (kept in sync with migrations)
│  └─ faq/                       # markdown facts used by the chatbot (Phase 3)
├─ packages/
│  └─ shared/                    # imported by api and web
│     └─ src/
│        ├─ permissions.js       # permission keys, default role matrix
│        ├─ roles.js             # platform roles, club role keys
│        ├─ statuses.js          # event, booking, registration, application statuses
│        ├─ errors.js            # error codes
│        ├─ constants.js         # OSI label, limits, categories, event types
│        └─ schemas/             # Zod: auth, club, event, form, registration, hall ...
├─ apps/
│  ├─ api/
│  │  ├─ package.json
│  │  ├─ knexfile.js
│  │  ├─ src/
│  │  │  ├─ server.js           # starts the app and the jobs
│  │  │  ├─ app.js              # builds Express app (used by tests)
│  │  │  ├─ config/             # env loading and validation
│  │  │  ├─ db/
│  │  │  │  ├─ knex.js
│  │  │  │  ├─ migrations/      # 001_users.js, 002_auth_tokens.js, ...
│  │  │  │  ├─ seeds/           # 01_halls.js, 02_clubs.js, 03_admins.js, 04_sample.js
│  │  │  │  └─ helpers.js       # toDb, fromDb, boolean helpers
│  │  │  ├─ middleware/         # requireAuth, requirePlatformRole, requireClubPermission,
│  │  │  │                      # validate, rateLimit, upload, errorHandler, requestId
│  │  │  ├─ modules/            # one folder per feature: routes, controller, service, repo, tests
│  │  │  │  ├─ auth/
│  │  │  │  ├─ users/           # profile, me, change password
│  │  │  │  ├─ clubs/
│  │  │  │  ├─ members/         # memberships, roles, leadership transfer
│  │  │  │  ├─ announcements/
│  │  │  │  ├─ discussions/
│  │  │  │  ├─ recruitment/     # recruitments, positions, applications
│  │  │  │  ├─ events/
│  │  │  │  ├─ osi/             # review decisions
│  │  │  │  ├─ forms/
│  │  │  │  ├─ registrations/   # includes check-in and tickets
│  │  │  │  ├─ halls/
│  │  │  │  ├─ bookings/        # holds, final requests, decisions
│  │  │  │  ├─ calendar/
│  │  │  │  ├─ notifications/   # service, SSE stream, preferences
│  │  │  │  ├─ activities/
│  │  │  │  ├─ favourites/
│  │  │  │  ├─ share/           # public event page data
│  │  │  │  ├─ admin/           # admin users, audit log
│  │  │  │  └─ chat/            # Phase 3
│  │  │  ├─ jobs/               # holdExpiry.js, reminders.js, noShows.js, tokenCleanup.js
│  │  │  └─ lib/                # mailer, storage, clock, ids, csv, logger
│  │  ├─ uploads/               # local files in development (git-ignored)
│  │  └─ tests/
│  │     ├─ helpers/            # test app, db reset, auth helpers, fake clock
│  │     ├─ factories/          # createUser, createClub, createEvent, createHall ...
│  │     ├─ db/                 # constraint and migration tests
│  │     ├─ unit/               # services and helpers
│  │     └─ integration/        # endpoint tests per module
│  └─ web/
│     ├─ package.json
│     ├─ index.html
│     ├─ vite.config.js
│     └─ src/
│        ├─ main.jsx
│        ├─ app/                # router.jsx, providers.jsx, guards/
│        ├─ api/                # client.js (fetch + refresh), one hooks file per module
│        ├─ auth/               # AuthContext, useAuth, usePermissions
│        ├─ components/
│        │  ├─ ui/              # Button, Input, Select, Modal, Tabs, Pill, Avatar, Toast ...
│        │  ├─ layout/          # AppShell, Sidebar, TopBar, BottomTabs, PageBanner
│        │  ├─ notifications/   # BellButton, NotificationPanel, ToastStack
│        │  ├─ calendar/        # MonthGrid, AgendaList, CalendarFilters
│        │  ├─ forms/           # FormBuilder, FormRenderer, FieldEditors
│        │  └─ halls/           # HallPicker, AvailabilityTimeline
│        ├─ features/           # student/, club/, osi/, events-admin/, admin/ (screens by role)
│        ├─ pages/              # public pages: Login, Signup, PublicEvent, NotFound
│        ├─ styles/             # tokens.css, base.css, utilities.css
│        ├─ utils/              # dates, formatters, permissions helpers
│        └─ test/               # setup, MSW handlers, render helpers
└─ e2e/
   ├─ playwright.config.js
   └─ tests/                    # end-to-end journeys

Naming: files in kebab-case or camelCase consistently per folder (modules camelCase.js), React components PascalCase.jsx, database tables and columns snake_case, API paths kebab-case.

## 9. Database design

### 9.1 Entity overview

erDiagram
  USERS ||--o{ CLUB_MEMBERS : has
  CLUBS ||--o{ CLUB_MEMBERS : has
  CLUBS ||--o{ CLUB_ROLES : defines
  CLUB_ROLES ||--o{ CLUB_ROLE_PERMISSIONS : grants
  CLUB_ROLES ||--o{ CLUB_MEMBERS : assigned
  CLUBS ||--o{ CLUB_WORKS : shows
  CLUBS ||--o{ ANNOUNCEMENTS : posts
  CLUBS ||--o{ DISCUSSIONS : hosts
  DISCUSSIONS ||--o{ DISCUSSION_MESSAGES : contains
  CLUBS ||--o{ EVENTS : hosts
  EVENTS ||--o{ EVENT_REVIEWS : reviewed_by_osi
  EVENTS ||--o| FORMS : registration_form
  FORMS ||--o{ FORM_RESPONSES : receives
  EVENTS ||--o{ REGISTRATIONS : has
  USERS ||--o{ REGISTRATIONS : makes
  HALLS ||--o{ HALL_BOOKINGS : booked
  HALLS ||--o{ HALL_BLOCKED_SLOTS : blocked
  EVENTS ||--o{ HALL_BOOKINGS : needs
  CLUBS ||--o{ RECRUITMENTS : opens
  RECRUITMENTS ||--o{ RECRUITMENT_POSITIONS : lists
  RECRUITMENTS ||--o{ APPLICATIONS : receives
  USERS ||--o{ APPLICATIONS : submits
  USERS ||--o{ FAVORITE_CLUBS : marks
  CLUBS ||--o{ FAVORITE_CLUBS : marked
  USERS ||--o{ NOTIFICATIONS : receives

### 9.2 Tables

Common columns on most tables: id (text UUID, primary key), created_at, updated_at (UTC). "FK" means foreign key. Status columns use CHECK ... IN (...).

users id, username (unique, lower-case), email (unique, lower-case), password_hash, full_name, platform_role (student|osi_admin|events_admin|super_admin, default student), roll_number, department, year_of_study (1 to 6), programme, phone, avatar_url, email_verified_at, must_change_password (bool), status (active|suspended), last_login_at, timestamps. Indexes: unique on username, unique on email.

auth_tokens (email verification and password reset) id, user_id FK, type (verify_email|reset_password), token_hash, expires_at, used_at, created_at. Index on token_hash.

refresh_tokens id, user_id FK, token_hash, family_id, expires_at, revoked_at, replaced_by_id, user_agent, ip, created_at. Index on token_hash, family_id.

clubs id, slug (unique), name (unique), category, tagline, description, why_join, aim, faculty_coordinator, founded_year, meeting_info, contact_email, logo_url, cover_url, public_discussion_enabled (bool), status (active|inactive), created_by FK users, timestamps.

club_works id, club_id FK, title, description, link_url, image_url, happened_on (date), created_by, timestamps.

club_roles id, club_id FK, key (LEADER|VICE_LEADER|SECRETARY|EVENT_COORDINATOR|MEDIA_LEAD|MEMBER or custom key later), name, is_system (bool), timestamps. Unique (club_id, key).

club_role_permissions club_role_id FK, permission (text, must be a key from permissions.js). Primary key (club_role_id, permission).

club_members id, club_id FK, user_id FK, club_role_id FK, status (active|left|removed), joined_at, left_at, added_via (recruitment|direct|osi), timestamps. Unique (club_id, user_id). Indexes on user_id, club_id. The one-active-Leader rule is enforced in the service layer.

favorite_clubs user_id FK, club_id FK, created_at. Primary key (user_id, club_id).

announcements id, club_id FK, author_id FK, title, body, image_url, is_pinned (bool), deleted_at, timestamps. Index (club_id, created_at).

discussions id, club_id FK, scope (internal|public), title, created_by, timestamps. Unique (club_id, scope) for the single default channel per scope in version 1.

discussion_messages id, discussion_id FK, user_id FK, body, deleted_at, deleted_by, reported_count, created_at. Index (discussion_id, created_at).

events id, club_id FK, title, type (workshop|hackathon|talk|cultural|competition|exhibition|recruitment_drive|other), summary, description, objectives, agenda_json, faculty_coordinator, mode (offline|online|hybrid), online_link, starts_at, ends_at, registration_deadline, expected_participants, max_seats, poster_url, status (section 5.1), submitted_by, submitted_at, circulated_at, hall_id (nullable FK, set when confirmed), cancelled_reason, created_by, timestamps. Checks: ends_at > starts_at; registration_deadline <= starts_at; expected_participants >= 1. Indexes: (status, starts_at), (club_id, starts_at).

event_reviews (OSI decision history) id, event_id FK, reviewer_id FK, decision (approved|rejected|changes_requested), note, created_at.

forms id, club_id FK, event_id (nullable FK), recruitment_id (nullable FK), purpose (event_registration|recruitment), title, description, fields_json, status (draft|published|closed), opens_at, closes_at, published_at, created_by, timestamps. Check: exactly one of event_id, recruitment_id is set. Unique on event_id and on recruitment_id (one form each).

fields_json is an array of { id, type, label, help, required, options?, min?, max?, maxLength? }. Types: short_text, long_text, number, email, phone, single_choice, dropdown, multi_choice, date, consent. The Zod schema for it lives in packages/shared.

form_responses id, form_id FK, user_id FK, answers_json, submitted_at. Unique (form_id, user_id).

registrations id, event_id FK, user_id FK, form_response_id FK, status (registered|cancelled|attended|no_show|waitlisted), qr_token (unique), checked_in_at, checked_in_by, cancelled_at, timestamps. Unique (event_id, user_id). Indexes on event_id, user_id.

recruitments id, club_id FK, title, description, deadline, status (draft|open|closed), auto_accept (bool), created_by, timestamps.

recruitment_positions id, recruitment_id FK, title, description, openings (>= 1).

applications id, recruitment_id FK, position_id (nullable FK), user_id FK, form_response_id FK, status (submitted|shortlisted|accepted|rejected|withdrawn), reviewed_by, reviewed_at, note, timestamps. Unique (recruitment_id, user_id).

halls id, name (unique), building, floor, capacity (> 0), facilities_json, is_active (bool), timestamps.

hall_blocked_slots id, hall_id FK, starts_at, ends_at, reason, created_by, created_at. Check ends_at > starts_at. Index (hall_id, starts_at).

hall_bookings id, hall_id FK, event_id FK, club_id FK, status (tentative|requested|confirmed|denied|released|expired), starts_at, ends_at, expected_count, registered_count, requested_by, requested_at, decided_by, decided_at, decision_note, expires_at, timestamps. Index (hall_id, starts_at, ends_at), (event_id), (status). Rule: one active booking (tentative, requested, confirmed) per event, enforced in the service.

notifications id, user_id FK, category (events|recruitment|club_updates|my_activity|approvals|system), type (section 12), title, body, data_json (for example { "route": "/events/ID" }), dedupe_key (nullable), read_at, created_at. Unique (user_id, dedupe_key) when not null. Index (user_id, read_at, created_at).

notification_preferences user_id FK, category, in_app (bool), email (bool). Primary key (user_id, category).

audit_logs id, actor_id (nullable FK), action, entity_type, entity_id, meta_json, ip, created_at. Index (entity_type, entity_id), (actor_id, created_at).

chat_messages (Phase 3) id, user_id FK, club_id (nullable), role (user|assistant), content, sources_json, created_at.

### 9.3 Delete rules

- Users and clubs are never hard-deleted. Use status (suspended, inactive).

- Deleting a club role or club cascades to club_role_permissions only.

- Tokens and notifications cascade when a user is removed in tests or by a data-retention job.

- Announcements and discussion messages use deleted_at (soft delete) and are excluded from every list query by default.

- Events are cancelled, not deleted, once submitted. Drafts may be hard-deleted.

### 9.4 Constraints that must exist in the database (not only in code)

Unique email and username; unique registration per (event, user); unique form response per (form, user); unique membership per (club, user); status CHECKs; ends_at > starts_at; capacity > 0; foreign keys on. On SQLite enable PRAGMA foreign_keys = ON for every connection (pool.afterCreate). On PostgreSQL also add the exclusion constraint on hall_bookings using a tstzrange of the time window for rows whose status is in (tentative, requested, confirmed), in a separate PostgreSQL-only migration.

### 9.5 Seed data

- 01_halls: the six sample halls from Appendix A.

- 02_clubs: eight sample clubs with default roles and permissions created from packages/shared/src/permissions.js.

- 03_admins: one super_admin, one osi_admin, one events_admin. Passwords come from environment variables and the accounts require a password change at first login.

- 04_sample: sample students, memberships (one member per club role in the first club), events in each status, announcements, a recruitment. Run only when SEED_SAMPLE=true.

- All seeds are idempotent: running them twice creates no duplicates (TC-DB-16).

## 10. API design

Base path /api/v1. JSON in and out. Dates are ISO 8601 in UTC (2026-11-03T09:30:00.000Z).

### 10.1 Conventions

- Success: { "data": ..., "meta": { "page": 1, "pageSize": 20, "total": 134 } } (meta only on lists).

- Error: { "error": { "code": "FORBIDDEN", "message": "You do not have permission to do this.", "details": [...] } }.

- Pagination: ?page=1&pageSize=20 (maximum 100). Sorting: ?sort=starts_at or ?sort=-starts_at.

- Auth: Authorization: Bearer <access token>. Refresh token is an httpOnly cookie.

- Validation: every body, query and path parameter is validated with a Zod schema from packages/shared.

- Access column below: public, auth (any logged-in user), student, member (active member of the club), a permission key, or an admin role.

### 10.2 Error codes

VALIDATION_ERROR (400), UNAUTHENTICATED (401), FORBIDDEN (403), NOT_FOUND (404), CONFLICT (409), INVALID_STATE (409), HALL_UNAVAILABLE (409), REGISTRATION_CLOSED (409), SEATS_FULL (409), ALREADY_REGISTERED (409), RATE_LIMITED (429), PAYLOAD_TOO_LARGE (413), UNSUPPORTED_FILE (415), INTERNAL (500).

### 10.3 Endpoints

Auth and account

| Method and path | Access | Purpose |
| --- | --- | --- |
| POST /auth/signup | public | Create student account, send verification email |
| POST /auth/verify-email | public | Body { token } |
| POST /auth/resend-verification | public | Always returns 200 |
| POST /auth/login | public | Returns access token and user, sets refresh cookie |
| POST /auth/refresh | cookie | Rotates refresh token, returns new access token |
| POST /auth/logout | auth | Revokes the refresh token family |
| POST /auth/forgot-password | public | Always returns 200 |
| POST /auth/reset-password | public | Body { token, password } |
| GET /me | auth | User, platform role, memberships with club role and permission keys |
| PATCH /me/profile | auth | Edit allowed profile fields |
| POST /me/change-password | auth | Body { currentPassword, newPassword } |
| GET /me/notification-preferences, PUT ... | auth | Read and save preferences |

Clubs, favourites, members

| Method and path | Access | Purpose |
| --- | --- | --- |
| GET /clubs | auth | List with q, category, recruiting |
| GET /clubs/:idOrSlug | auth | Club detail |
| POST /clubs | osi_admin | Create club and default roles, assign Leader |
| PATCH /clubs/:id | club.profile.edit or osi_admin | Edit club |
| GET /clubs/:id/works, POST, PATCH /:workId, DELETE /:workId | read: auth, write: club.works.manage | Our work |
| POST /clubs/:id/favourite, DELETE /clubs/:id/favourite | student | Favourite toggle |
| GET /me/favourites | auth | Favourite clubs with latest updates |
| GET /me/clubs | auth | Clubs I belong to, with role |
| GET /clubs/:id/members | member | Members with roles |
| POST /clubs/:id/members | member.manage | Add a member directly (by college email) |
| PATCH /clubs/:id/members/:userId | member.manage | Change club role (not Leader) |
| DELETE /clubs/:id/members/:userId | member.manage or self | Remove or leave |
| POST /clubs/:id/leadership-transfer | leadership.transfer | Body { toUserId } |
| GET /clubs/:id/roles | member | Roles and permission keys |
| POST/PATCH/DELETE /clubs/:id/roles... | role.manage | Custom roles (Phase 2) |

Announcements and discussion

| Method and path | Access | Purpose |
| --- | --- | --- |
| GET /clubs/:id/announcements | auth | Newest first, pinned on top |
| POST /clubs/:id/announcements | announcement.post | Create |
| PATCH/DELETE /announcements/:id | announcement.post (own) or announcement.delete | Edit, delete, pin |
| GET /clubs/:id/discussions/:scope/messages | internal: member, public: auth | List messages (Phase 2/3) |
| POST /clubs/:id/discussions/:scope/messages | internal: member, public: student if enabled | Post |
| DELETE /discussion-messages/:id | discussion.moderate or author | Remove |
| POST /discussion-messages/:id/report | auth | Report |

Recruitment

| Method and path | Access | Purpose |
| --- | --- | --- |
| GET /clubs/:id/recruitments | auth | Open one for students; all for members |
| POST /clubs/:id/recruitments | recruitment.manage | Create with positions |
| PATCH /recruitments/:id | recruitment.manage | Edit |
| POST /recruitments/:id/open, /close | recruitment.manage | Change status |
| POST /recruitments/:id/apply | student | Submit application (form answers) |
| DELETE /recruitments/:id/apply | student | Withdraw |
| GET /recruitments/:id/applications | application.review | Applications with answers |
| PATCH /applications/:id | application.review | Set status, optional club role |

Events and OSI

| Method and path | Access | Purpose |
| --- | --- | --- |
| GET /events | auth | Approved events; filters club, type, from, to, registered |
| GET /events/:id | auth | Detail (non-approved only for members of the club, OSI) |
| GET /clubs/:id/events | member | All statuses for the club |
| POST /clubs/:id/events | event.draft | Create draft |
| PATCH /events/:id | event.draft | Edit when draft or changes_requested |
| DELETE /events/:id | event.draft | Delete a draft |
| POST /events/:id/poster | event.poster.upload | Multipart upload |
| POST /events/:id/submit | event.submit | Body { hallId }; validates and places hold |
| POST /events/:id/cancel | event.draft | Body { reason } |
| GET /osi/events?status=submitted | osi_admin | Approval queue |
| POST /osi/events/:id/decision | osi_admin | Body { decision, note, circulate } |
| GET /public/events/:id | public | Limited fields for the share page |

Forms, registration, check-in

| Method and path | Access | Purpose |
| --- | --- | --- |
| GET /events/:id/form | auth (published) or form.manage (draft) | Form definition |
| PUT /events/:id/form | form.manage | Create or replace draft form |
| POST /events/:id/form/publish | registration.publish | Needs event approved. Sets seats and closing time |
| POST /events/:id/form/close | registration.publish | Close registration |
| POST /events/:id/register | student | Submit registration |
| DELETE /events/:id/register | student | Cancel registration |
| GET /events/:id/registrations | registration.view | List with answers; counts for other members |
| GET /events/:id/registrations/export | registration.view | CSV |
| GET /me/registrations/:eventId/ticket | student | QR data |
| POST /events/:id/checkin | checkin.run | Body { qrToken } (Phase 2) |
| GET /me/activities?scope=current or past | auth | Activities |

Halls and booking

| Method and path | Access | Purpose |
| --- | --- | --- |
| GET /halls | auth | Hall list |
| GET /halls/availability?from=&to=&minCapacity= | event.draft, event.submit, hall.request, events_admin | Free halls and busy blocks |
| POST /halls, PATCH /halls/:id | events_admin | Manage halls |
| POST /halls/:id/blocked-slots, DELETE /blocked-slots/:id | events_admin | Block times |
| DELETE /events/:id/hall-hold | event.submit | Release my hold |
| POST /events/:id/hall-request | hall.request | Final request { hallId, registeredCount } |
| GET /events-admin/hall-requests?status= | events_admin | Queue and holds |
| POST /events-admin/hall-requests/:id/decision | events_admin | { decision: approve or deny, hallId?, note } |

Calendar, notifications, admin, chat

| Method and path | Access | Purpose |
| --- | --- | --- |
| GET /calendar?from=&to=&filter= | auth | Items for the range (section 4.8) |
| GET /calendar.ics | auth | Personal ICS feed (Phase 2) |
| GET /notifications?page= | auth | List |
| GET /notifications/unread-count | auth | Count |
| POST /notifications/:id/read, POST /notifications/read-all | auth | Mark read |
| POST /notifications/stream-token | auth | Short-lived token for the stream |
| GET /notifications/stream?token= | token | Server-Sent Events |
| GET /admin/users, POST /admin/users, PATCH /admin/users/:id | super_admin | Manage admin accounts, suspend |
| GET /admin/audit-logs | super_admin | Filter by entity, actor, date |
| POST /chat | auth | Phase 3 |
| GET /health | public | Liveness and database check |

### 10.4 Example payloads

Submit an event:

POST /api/v1/events/9f1c.../submit
{ "hallId": "b7d2..." }

Success returns the event with status: "submitted" and the booking { status: "tentative", expiresAt: "..." }. Failure when the hall is busy:

{ "error": { "code": "HALL_UNAVAILABLE", "message": "Seminar Hall A is booked from 14:00 to 16:00 on that day.",
  "details": { "alternatives": [ { "hallId": "...", "name": "Seminar Hall B", "capacity": 120 } ] } } }

Register for an event:

POST /api/v1/events/9f1c.../register
{ "answers": { "f_team_pref": "Solo", "f_laptop": "Yes", "f_consent": true } }

## 11. Authentication and security (own implementation)

### 11.1 Sign-up and verification

- Validate the body (Zod). Reject emails outside ALLOWED_EMAIL_DOMAINS. Lower-case the email and username.

- Hash the password with bcryptjs (cost 12). Minimum 8 characters, rejected if it appears in a list of very common passwords or contains the username.

- Create the user with email_verified_at = null. Create a verification token: 32 random bytes, stored only as a SHA-256 hash, valid for 24 hours, single use.

- Send the link ${WEB_URL}/verify-email?token=... (in development the mailer prints it to the console).

### 11.2 Login and tokens

- Access token: JWT signed with JWT_SECRET, 15 minutes, contains sub (user id) and platformRole only. Memberships and permissions are not put in the token; they are read from the database.

- Refresh token: 32 random bytes, stored as a hash in refresh_tokens, 14 days, sent as an httpOnly, Secure (outside development), SameSite=Lax cookie with path /api/v1/auth.

- Rotation: each refresh issues a new refresh token and marks the old one replaced. If an already-replaced token is used again, the whole family is revoked (theft signal).

- Logout revokes the family and clears the cookie.

- The web app keeps the access token in memory only. On page load it calls /auth/refresh to get a new one.

- Login errors are generic ("Incorrect username or password"). Suspended or unverified accounts get a clear but safe message.

- Brute force: at most 5 failed attempts per account and IP in 15 minutes, then 429 with a retry time. Sign-up and forgot-password are rate limited per IP.

### 11.3 Password reset and change

- Forgot password creates a reset token (hash stored, valid 1 hour, single use) and always returns the same response.

- Reset sets the new password, marks the token used and revokes every refresh token of the user.

- Change password requires the current password and revokes other sessions.

- Admin accounts created by the Super Admin have must_change_password = true. Until changed, only the change-password endpoint works.

### 11.4 Authorization middleware

- requireAuth verifies the access token and loads the user (rejects suspended users).

- requirePlatformRole(...roles).

- requireClubPermission(permission, resolveClubId) finds the club (from the path, or from the event, announcement or recruitment) and checks the active membership and its role permissions.

- Services receive an actor object and never trust ids from the body to decide scope.

### 11.5 Other protections

- helmet headers, strict CORS to WEB_URL, JSON body limit, request id in logs.

- Parameterised queries only (Knex). No string-built SQL.

- Output is escaped by React. User text (announcements, discussion, form answers) is stored as plain text; if links are made clickable, do it with a safe renderer.

- Uploads: allow png, jpg, webp and pdf only, check the real file signature, maximum 5 MB, random file names, served with X-Content-Type-Options: nosniff.

- Personal form answers are returned only to members with registration.view or application.review of that club and to the student who wrote them.

- QR tokens are random and unguessable. Tickets are valid for one event only.

- Logs never contain passwords, tokens or full answers.

- Audit log for: logins that fail repeatedly, role changes, approvals, hall decisions, admin user changes.

- Data retention: configurable job to remove expired tokens and read notifications older than 180 days.

## 12. Notifications

### 12.1 Triggers

| Type | When | Recipients | Category | Opens |
| --- | --- | --- | --- | --- |
| event.published | OSI approves and circulates | All students | events | /events/:id |
| recruitment.opened | Recruitment set to open | All students | recruitment | /clubs/:slug |
| announcement.posted | Announcement posted | Favourite followers and members of that club | club_updates | /clubs/:slug |
| registration.confirmed | Student registers | That student | my_activity | /events/:id |
| event.reminder_24h | 24 hours before start (job) | Registered students | events | /events/:id |
| event.updated | Date, time or venue changes | Registered students | events | /events/:id |
| event.cancelled | Event cancelled | Registered students and club members | events | /events/:id |
| event.venue_confirmed | Hall confirmed | Registered students and club members | events | /events/:id |
| application.status | Application status changes | The applicant | my_activity | /activities |
| membership.added | Student becomes member | That student | my_activity | /my-clubs |
| role.changed | Club role changes | That member | my_activity | /club/:id/members |
| event.submitted | Leader submits | All OSI admins | approvals | /osi/approvals/:id |
| event.decision | OSI decides | Leader and members with event.draft | approvals | /club/:id/events/:eventId |
| hall.requested | Final hall request | All Events Authority admins | approvals | /events-admin/requests/:id |
| hall.decision | Hall approved or denied | Leader and members with hall.request | approvals | /club/:id/events/:eventId |
| hold.expiring | 2 days before a hold expires | Leader | approvals | /club/:id/events/:eventId |
| admin.account_created | Admin account created | That admin | system | /settings |

Rules: a preference set to off for the category skips the in-app (or email) copy. my_activity and approvals and system cannot be fully switched off for in-app. Reminders use dedupe_key = event.reminder_24h:<eventId> so the job can run repeatedly without duplicates.

### 12.2 Delivery

- Notifications are saved in the database first, then pushed to the user's open streams.

- The web app opens GET /notifications/stream?token=... with EventSource. The short-lived stream token is requested from POST /notifications/stream-token (EventSource cannot send the Authorization header). The server sends a heartbeat comment every 25 seconds.

- If the stream fails, the app polls /notifications/unread-count every 30 seconds.

- Email copies (Phase 2) use the same triggers and the user's email preference.

### 12.3 Interface behaviour

- Toast: fixed at the top right, at most three stacked, each with title and the first 80 characters of the text. It stays 5 seconds (pauses on hover or focus), then runs a 500 ms animation that moves and shrinks it toward the bell's position and fades it. The bell badge then increases by one with a short pulse. With prefers-reduced-motion, it fades without moving. The toast is announced to screen readers with role="status".

- Bell: shows the unread number (99+ above 99). Click opens a panel with the latest 20, unread highlighted, "Mark all read" and "See all".

- Item click: marks it read, closes the panel, and navigates to data.route.

## 13. Frontend design

### 13.1 Look and feel: red and white

Professional, clean, and consistent. A deep-red sidebar (bottom tab bar on phones), a red banner at the top of each page holding the page title and key numbers, and white content cards below. A working example of this look exists as a clickable prototype (the earlier "Campus Clubs Portal" prototype); reproduce its tokens and structure, not its data.

Copy these tokens into apps/web/src/styles/tokens.css and build every component from them. Never write a raw colour value inside a component.

:root {
  --brand:#B01227; --brand-hover:color-mix(in srgb,var(--brand),#000 14%); --on-brand:#FFFFFF;
  --accent:#B01227; --banner-a:#C4182F; --banner-b:#8F0C20; --side:#7E0A1B;
  --bg:#FFFFFF; --surface:#FFFFFF; --surface-2:#FFF5F6; --tint:#FDE7EA;
  --ink:#2A1114; --ink-2:#6F5256; --line:#F1DADD; --line-strong:#E4BEC4;
  --ok:#17744A; --ok-bg:#E3F4EB; --warn:#8A5200; --warn-bg:#FFF0D2; --bad:#B3261E; --bad-bg:#FCE8E6;
  --s1:4px; --s2:8px; --s3:12px; --s4:16px; --s5:24px; --s6:32px; --s7:48px;
  --r-sm:6px; --r-md:10px; --r-lg:16px; --r-pill:999px;
  --e1:0 1px 2px rgba(80,15,25,.07); --e2:0 2px 4px rgba(80,15,25,.06),0 8px 24px rgba(80,15,25,.08);
  --font-display:"DM Serif Display",Georgia,serif; --font-body:"DM Sans",system-ui,sans-serif;
  --side-w:252px; --content-w:1080px;
}
/* Dark theme: redefine the same tokens (brand #C72C43, accent #FF8E9C, bg #140D0E, surface #1E1416,
   ink #F7ECED, line #38262A, side #3F0A13, banner-a #8E1829, banner-b #5A0F1B) under
   @media (prefers-color-scheme: dark) :root:not([data-theme="light"]) and :root[data-theme="dark"]. */

### 13.2 Layout rules

- Shell: grid with sidebar (252 px) and main. Below 900 px the sidebar becomes a fixed bottom tab bar and the top bar becomes red with the brand and the two icons.

- Every page uses PageBanner (title, short description, optional actions) followed by content in cards.

- Status is shown with a pill that has a dot and a text label (Approved, Pending, Rejected, Draft, Submitted and so on). Do not rely on colour alone.

- Spacing and radius only from the token scales. Use CSS grid or flex with gap instead of margins between siblings.

- Focus ring visible on every interactive element.

### 13.3 Key components

AppShell, Sidebar, TopBar, BottomTabs, PageBanner, Card, Button (primary, secondary, light, danger), Pill, Avatar (club initials), Tabs, Modal, ConfirmDialog (never window.confirm), EmptyState, Skeleton, DataTable, Pagination, FormField, ToastStack, BellButton, NotificationPanel, MonthGrid, AgendaList, FormBuilder, FormRenderer, HallPicker, AvailabilityTimeline, QrTicket, QrScanner, RoleBadge, PermissionGate (renders children only if the permission is present).

### 13.4 State and data

- AuthContext: current user, memberships, permissions, can(permission, clubId), hasPlatformRole(...).

- TanStack Query for all server data, keys like ['events', filters]. Mutations invalidate the related keys.

- API client: adds the bearer token, on 401 calls refresh once and retries, then logs out.

- Forms: React Hook Form with the Zod schemas from packages/shared.

- The last used club is remembered in localStorage (wrapped in try/catch).

- Every list screen has loading, empty and error states.

### 13.5 The form builder

Left: field palette. Centre: live preview. Right: field settings. Fields can be added, reordered (keyboard accessible, not drag only), duplicated, deleted. Validation: unique ids, labels required, choice fields need at least two options. Preview uses the same FormRenderer that students use.

### 13.6 Calendar component

Month grid with previous, next, today. Items drawn as chips: registered (solid), others (outline), deadlines (dotted marker), recruitment (diamond marker), private club items (dashed). Legend always visible. On phones show an agenda list for the selected day below a compact month. Filters as chips: All, My registrations, Favourites, My clubs.

## 14. Chatbot (Phase 3)

- Purpose: answer questions about a particular club or about the portal for students (and members). Not a general assistant.

- Endpoint: POST /api/v1/chat with { message, clubId? }. The API calls the Claude API from the server. Keys ANTHROPIC_API_KEY and LLM_MODEL come from the environment and never reach the browser.

- Grounding: the API first retrieves relevant text from the database and docs/faq/*.md: club description, aim, works, recent announcements (last 90 days), upcoming events, open recruitments. Retrieval uses SQLite FTS5 or PostgreSQL full text search. Only that text is sent to the model with an instruction to answer from it and to say when the answer is not there.

- Answer format: short answer, then "Sources" listing club or event pages, each a link in the portal.

- Limits: no personal data of other students, no registration answers, 20 messages per minute per user, a cap on message length, a timeout, and a friendly fallback message with the club contact when the model fails.

- Safety: the system prompt forbids following instructions that appear inside retrieved content; retrieved text is delimited and treated as data.

- Tests: mocked model client; golden questions with expected sources; a question with no answer returns the fallback; a prompt-injection string inside an announcement does not change behaviour.

## 15. Testing

### 15.1 Strategy

| Level | Tool | What it covers | Where |
| --- | --- | --- | --- |
| Database | Vitest + Knex | Migrations, constraints, repository queries, seeds, booking overlap, concurrency | apps/api/tests/db |
| Unit | Vitest | Services, validators, helpers (permission checks, hold logic, form validation, date helpers) | apps/api/tests/unit, packages/shared |
| API integration | Vitest + Supertest | Every endpoint with a real test database: status codes, bodies, permissions | apps/api/tests/integration |
| Component | Vitest + React Testing Library + MSW | Screens, guards, forms, notification toast, calendar | apps/web/src/**/*.test.jsx |
| End-to-end | Playwright | Full journeys in a browser against a seeded test server | e2e/tests |
| Non-functional | axe, scripted checks | Accessibility, basic security probes, list performance | inside the suites above |

Rules 1. Real database in tests. API and database tests use SQLite (:memory: or a temp file) with the real migrations. No mocking of the database layer. 2. Isolation. Each test file starts with a clean migrated database; each test wraps data creation in factories and cleans tables it touched (or rolls back). 3. Parity. The db and integration suites run in CI twice: once on SQLite and once on a PostgreSQL service container. A failure on only one of them is a bug in a migration or repository, not in the test. 4. Time. Use an injectable clock (lib/clock.js) and fake timers for deadlines, hold expiry, reminders and no-shows. Tests never depend on the real date. 5. Email and files. Tests use a capturing mailer and a temporary upload folder. 6. Table-driven permission tests. One test reads the matrix from packages/shared and checks every role against every permission-protected endpoint (TC-RBAC-10). Changing the matrix automatically changes the test. 7. Coverage targets. At least 90% line coverage in auth, members, events, bookings, registrations services and the permission middleware; at least 80% elsewhere in the API; every screen has at least one component test. 8. Naming. Test titles begin with the test case ID, for example TC-REG-04 rejects a second registration. 9. Definition of done for a task: the related test cases exist and pass on both databases, lint passes, and the checklist in section 17 is updated.

### 15.2 Database test cases

| ID | Test | Expected result |
| --- | --- | --- |
| TC-DB-01 | Run all migrations on an empty database (SQLite and PostgreSQL) | Succeeds; every table and index in section 9 exists |
| TC-DB-02 | Roll back all migrations, then migrate again | Rollback leaves an empty schema; second migration succeeds |
| TC-DB-03 | Insert two users with the same email in different letter case | Second insert fails (unique) |
| TC-DB-04 | Insert two users with the same username | Fails (unique) |
| TC-DB-05 | Insert a user with platform_role = 'teacher' | Fails (check) |
| TC-DB-06 | Insert invalid status values into events, forms, registrations, applications, hall_bookings, recruitments, clubs | Each fails (check) |
| TC-DB-07 | Insert a membership for a non-existent user or club | Fails (foreign key enforced on SQLite too) |
| TC-DB-08 | Insert two memberships for the same club and user | Second fails |
| TC-DB-09 | Insert two registrations for the same event and user | Second fails |
| TC-DB-10 | Duplicate form response (form, user) and duplicate application (recruitment, user) | Both fail |
| TC-DB-11 | Favourite the same club twice | Second fails (primary key) |
| TC-DB-12 | Event with ends_at <= starts_at, or registration_deadline > starts_at, or expected_participants = 0 | Each fails |
| TC-DB-13 | Write a timestamp with milliseconds, read it back | Identical value on SQLite and PostgreSQL through the helpers |
| TC-DB-14 | Save and read fields_json, answers_json, facilities_json, agenda_json with nested data and unicode | Round trip is identical |
| TC-DB-15 | Hall with capacity = 0, or duplicate hall name | Fails |
| TC-DB-16 | Run all seeds twice | No duplicate rows, no errors |
| TC-DB-17 | After creating a club, compare its role permissions with the matrix in packages/shared | Exact match for all six roles |
| TC-DB-18 | Form with both event_id and recruitment_id, with neither, or two forms for one event | Each fails |
| TC-DB-19 | Soft-delete an announcement and a discussion message | Default list queries exclude them; admin queries can include them |
| TC-DB-20 | Overlap query on a hall: overlapping, contained, containing, identical, adjacent (end equals start) | Overlapping cases conflict; adjacent does not; released, denied, expired rows are ignored |
| TC-DB-21 | Two parallel booking transactions for the same hall and time | Exactly one succeeds, the other gets HALL_UNAVAILABLE |
| TC-DB-22 | PostgreSQL only: insert overlapping active bookings directly with SQL | Rejected by the exclusion constraint |
| TC-DB-23 | Insert two notifications with the same user_id and dedupe_key | Second fails; rows with null key are unaffected |
| TC-DB-24 | Query plans for the main list queries (events by status and date, notifications by user, registrations by event) | Use the intended index |
| TC-DB-25 | Token clean-up job with expired, revoked and valid tokens | Deletes only expired or revoked ones |
| TC-DB-26 | Delete a club role; try to delete a club that has events | Permissions cascade; club delete is restricted |
| TC-DB-27 | Exactly one active Leader per club | A second active Leader is rejected by the service in a transaction; transfer swaps atomically |
| TC-DB-28 | Seed with SEED_SAMPLE=false | No sample students or events are created |

### 15.3 Authentication test cases

| ID | Test | Expected result |
| --- | --- | --- |
| TC-AUTH-01 | Sign up with valid data | 201; user created unverified; verification mail captured; no password in response |
| TC-AUTH-02 | Sign up with a non-college email | 400 VALIDATION_ERROR |
| TC-AUTH-03 | Sign up with an existing email or username | 409 CONFLICT |
| TC-AUTH-04 | Sign up with a weak or common password | 400 |
| TC-AUTH-05 | Login before email verification | 403 with a clear message |
| TC-AUTH-06 | Verify with a valid token, then with the same token again, then with an expired token | Works once; later attempts fail |
| TC-AUTH-07 | Login with username and with email | Both succeed; access token and refresh cookie issued |
| TC-AUTH-08 | Wrong password and unknown user | Same generic error and similar response |
| TC-AUTH-09 | Six failed logins in 15 minutes | 429 with retry time; correct password also blocked until the window ends |
| TC-AUTH-10 | Refresh with a valid cookie | New access token; old refresh token no longer works |
| TC-AUTH-11 | Reuse an already-rotated refresh token | 401 and the whole token family is revoked |
| TC-AUTH-12 | Logout then refresh | 401 |
| TC-AUTH-13 | Tampered, expired or wrong-signature access token | 401 UNAUTHENTICATED |
| TC-AUTH-14 | Forgot password for existing and non-existing emails | Identical 200 response; mail sent only for existing |
| TC-AUTH-15 | Reset with valid token, reuse it, use an expired one | Works once; later attempts fail; all sessions revoked after success |
| TC-AUTH-16 | Change password with wrong and correct current password | Wrong is rejected; correct works and revokes other sessions |
| TC-AUTH-17 | Suspended user logs in or uses an existing token | Blocked |
| TC-AUTH-18 | Admin account with must_change_password calls another endpoint | 403 until password changed |
| TC-AUTH-19 | Any response containing a user | Never contains password_hash or token hashes |

### 15.4 Role and permission test cases

| ID | Test | Expected result |
| --- | --- | --- |
| TC-RBAC-01 | Call a protected endpoint with no token | 401 |
| TC-RBAC-02 | Student calls club workspace, OSI and Events Authority endpoints | 403 |
| TC-RBAC-03 | OSI tries to book or decide a hall; Events Authority tries to approve an event | 403 |
| TC-RBAC-04 | Member of Club A uses Club B's endpoints | 403 even with the Leader role in Club A |
| TC-RBAC-05 | Unknown permission key in middleware | Denied (deny by default) |
| TC-RBAC-06 | Leader submits an event; Vice Leader, Event Coordinator, Media Lead and Member try | Only Leader succeeds |
| TC-RBAC-07 | Media Lead posts an announcement and uploads a poster; tries to draft an event, build a form, send a hall request | First two succeed; last three 403 |
| TC-RBAC-08 | Secretary opens recruitment and reviews applications; tries to change a member's role | First two succeed; last 403 |
| TC-RBAC-09 | Member removed or role changed | Next request already reflects it |
| TC-RBAC-10 | Table-driven: for every club role and every permission-protected endpoint, expect allowed or denied exactly as in section 3.4 | All cells match the matrix |
| TC-RBAC-11 | Leadership transfer | Old Leader becomes Vice Leader (or chosen role), new Leader gets event.submit; exactly one Leader remains |
| TC-RBAC-12 | A Vice Leader tries to transfer leadership or remove the Leader | 403 |
| TC-RBAC-13 | /me for a user in two clubs with different roles | Returns each club with its own permission list |
| TC-RBAC-14 | Resource owned by another club referenced by id in the body | Scope is taken from the resource, not the body; request denied |
| TC-RBAC-15 | Student reads another student's registration answers or ticket | 403 or 404 |
| TC-RBAC-16 | Member without registration.view calls the registrations list | Gets counts only |

### 15.5 Event, approval and hall test cases

| ID | Test | Expected result |
| --- | --- | --- |
| TC-EVT-01 | Create a draft with valid data | 201, status draft |
| TC-EVT-02 | Create with end before start, or a deadline after the start | 400 |
| TC-EVT-03 | Edit a submitted or approved event | 409 INVALID_STATE |
| TC-EVT-04 | Submit without a poster or a required field | 400 listing the missing items |
| TC-EVT-05 | Submit with a free hall that fits | 200; status submitted; booking tentative |
| TC-EVT-06 | Submit with a hall that is booked, blocked, inactive or too small | 409 HALL_UNAVAILABLE with alternatives; event stays draft |
| TC-EVT-07 | Club already has the maximum number of holds | 409 with a clear message |
| TC-EVT-08 | OSI approves and circulates | Status approved; event appears in public list; students notified; review row written; audit row written |
| TC-EVT-09 | OSI rejects or requests changes without a note | 400 |
| TC-EVT-10 | OSI requests changes | Event editable again; Leader notified; resubmit works; hold kept |
| TC-EVT-11 | OSI rejects | Hold released; slot is free for others |
| TC-EVT-12 | Invalid transitions (approve a draft, submit an approved event, approve twice) | 409 INVALID_STATE |
| TC-EVT-13 | Cancel an approved event with registrations | Status cancelled; hall released; registrants notified |
| TC-EVT-14 | Poster upload with wrong type, fake extension, or over 5 MB | 415 or 413; valid image accepted |
| TC-EVT-15 | Non-approved event requested by a student | 404 |
| TC-EVT-16 | Hold not approved by HOLD_EXPIRY_DAYS | Job marks it expired; Leader notified two days before |
| TC-EVT-17 | Event end time passes | Status becomes completed |
| TC-HALL-01 | Availability for a date with bookings, holds and blocked slots | Returns only free halls with enough capacity |
| TC-HALL-02 | Final hall request before registration has closed | 409 |
| TC-HALL-03 | Final request keeping the same hall | Request created with the registered count |
| TC-HALL-04 | Final request changing the hall | Old booking released, new one created, overlap rechecked in one transaction |
| TC-HALL-05 | Events Authority approves | Booking confirmed; events.hall_id set; Leader and registrants notified |
| TC-HALL-06 | Events Authority denies without a note | 400 |
| TC-HALL-07 | Events Authority denies with a note | Club notified; club can request another hall |
| TC-HALL-08 | Back-to-back events in one hall (one ends when the next starts) | Both allowed |
| TC-HALL-09 | Two clubs submit for the same hall and time at the same moment | One succeeds; the other gets HALL_UNAVAILABLE |
| TC-HALL-10 | Events Authority adds a blocked slot over an existing hold | Warning returned; existing booking not silently changed |

### 15.6 Form, registration, recruitment test cases

| ID | Test | Expected result |
| --- | --- | --- |
| TC-FORM-01 | Save a form with each field type | Saved and returned unchanged |
| TC-FORM-02 | Duplicate field ids, empty label, choice field with one option | 400 |
| TC-FORM-03 | Publish before the event is approved | 409 |
| TC-FORM-04 | Publish after approval | Status published; seat limit equals held hall capacity |
| TC-FORM-05 | Raise the seat limit above the hall capacity | 400 unless a bigger hall is held |
| TC-REG-01 | Student registers with valid answers | 201; QR token created; confirmation notification |
| TC-REG-02 | Missing required answer, wrong type, number out of range, option not in list | 400 with field errors |
| TC-REG-03 | Register before publish, after close, or after the event started | 409 REGISTRATION_CLOSED |
| TC-REG-04 | Second registration by the same student | 409 ALREADY_REGISTERED |
| TC-REG-05 | Register when seats are full | 409 SEATS_FULL |
| TC-REG-06 | 30 students register at once for 10 seats | Exactly 10 succeed |
| TC-REG-07 | Cancel registration, then register again | Seat freed; new registration allowed if open |
| TC-REG-08 | Deadline passes | Registration closes automatically |
| TC-REG-09 | Registration list for registration.view and for another member | Full answers vs counts only |
| TC-REG-10 | CSV export | Correct columns, answers escaped, formula injection neutralised (cells starting with =, +, -, @ are prefixed) |
| TC-REG-11 | Check-in with a valid, invalid, already-used or another event's QR code | Attended; 404; "already checked in"; 404 |
| TC-REG-12 | After the event, registered students not checked in | Marked no_show by the job |
| TC-REC-01 | Create and open a recruitment with positions | Visible to students with a Register button |
| TC-REC-02 | Apply after the deadline or when closed | 409 |
| TC-REC-03 | Apply twice | 409 |
| TC-REC-04 | Accept an application | Membership created in the same transaction with the chosen role; student notified |
| TC-REC-05 | Reject, shortlist, withdraw | Statuses and notifications correct; withdrawn cannot be decided |
| TC-REC-06 | Auto-accept recruitment | Membership created at once |
| TC-REC-07 | Student already a member applies | 409 |

### 15.7 Calendar, notification, student and public page test cases

| ID | Test | Expected result |
| --- | --- | --- |
| TC-CAL-01 | Student calendar for a month | Contains approved events of all clubs, including clubs the student is not in |
| TC-CAL-02 | Student calendar | Never contains drafts, submitted or rejected events |
| TC-CAL-03 | Registered and favourite flags | Set correctly on items |
| TC-CAL-04 | Club member calendar | Also contains own club's private items, flagged private |
| TC-CAL-05 | OSI and Events Authority calendars | Contain pending approvals and holds respectively |
| TC-CAL-06 | Event at 00:30 local time and at 23:30 local time | Appear on the correct local day |
| TC-CAL-07 | Registration and recruitment deadlines | Appear as deadline items |
| TC-NOTIF-01 | Each trigger in section 12.1 | Creates notifications for exactly the listed recipients |
| TC-NOTIF-02 | Category switched off | No in-app copy (except categories that cannot be switched off) |
| TC-NOTIF-03 | Unread count, mark read, mark all read | Correct |
| TC-NOTIF-04 | User reads or marks another user's notification | 404 |
| TC-NOTIF-05 | Reminder job run three times | One reminder per registered student |
| TC-NOTIF-06 | Stream token expired or reused | Stream refused |
| TC-NOTIF-07 | Notification created while the stream is open | Delivered in under 2 seconds in tests |
| TC-FAV-01 | Favourite and unfavourite, list favourites | Correct, idempotent |
| TC-ACT-01 | Activities Current and Past | Upcoming registrations and open applications vs attended, missed and decided |
| TC-SHARE-01 | Public event page | Returns title, poster, time, venue, club only; no personal data; 404 for non-approved events |
| TC-PROF-01 | Student edits profile | Allowed fields change; username and email cannot |
| TC-ANN-01 | Post, pin, delete announcements | Permissions as in the matrix; newest first, pinned on top |
| TC-DISC-01 | Internal discussion | Members only; student gets 403 |

### 15.8 Frontend component tests

| ID | Test |
| --- | --- |
| TC-UI-01 | Login and signup forms show field errors and disable submit while sending |
| TC-UI-02 | Route guards redirect logged-out users to login and show an access-denied page for the wrong role |
| TC-UI-03 | Sidebar items match the role (student, member with a given club role, OSI, Events Authority, Super Admin) |
| TC-UI-04 | PermissionGate hides controls the club role lacks (for example no "Submit to OSI" for a Media Lead) |
| TC-UI-05 | Notification toast appears, stays 5 seconds, animates into the bell, badge increases (fake timers); reduced-motion variant fades only |
| TC-UI-06 | Bell panel lists items, click marks read and navigates |
| TC-UI-07 | Calendar shows the markers, filters work, phone layout shows the agenda list |
| TC-UI-08 | Form builder: add, reorder with keyboard, delete, validation of options |
| TC-UI-09 | FormRenderer validates required and typed fields and prefills profile fields read-only |
| TC-UI-10 | Event page shows Register, Full, Closed, Registered states and the QR ticket |
| TC-UI-11 | Availability timeline marks the free and busy blocks and the selected window |
| TC-UI-12 | Every screen has loading, empty and error states |
| TC-UI-13 | axe finds no serious accessibility violations on the main screens |
| TC-UI-14 | Theme switch changes tokens; all text keeps contrast in both themes |

### 15.9 End-to-end journeys (Playwright)

| ID | Journey |
| --- | --- |
| E2E-01 | Student signs up, verifies (auto-verify in test), logs in, browses clubs, favourites one, opens its page |
| E2E-02 | Leader drafts an event with a poster and form, submits with a hall; OSI approves; student sees it in Events, Calendar and notifications, and registers; ticket shown |
| E2E-03 | Registration closes; Leader sends the final hall request; Events Authority approves; student sees the confirmed venue |
| E2E-04 | Club opens recruitment; student applies; Secretary accepts; student sees the club under My Clubs |
| E2E-05 | Role limits: Media Lead can post an announcement and upload a poster but sees no Submit button; Event Coordinator can build the form but cannot submit |
| E2E-06 | Two Leaders try to hold the same hall and time; the second is told and offered alternatives |
| E2E-07 | Student shares an event link; a logged-out visitor sees the public page and is asked to log in to register |
| E2E-08 | Password reset end to end |
| E2E-09 | Check-in: member scans (or types) a ticket; the event appears under Past in the student's Activities |

### 15.10 Non-functional checks

- Security probes: SQL injection strings in search and form answers; script tags in announcement text are shown as text; upload of an HTML file renamed to .png is rejected; rate-limit headers present; CORS refuses other origins.

- Performance smoke: with seed data of 200 clubs-worth of events and 5,000 registrations, the events list, calendar month and registration list each respond in under 300 ms on a developer machine.

- Accessibility: automated axe checks plus a manual keyboard pass for the main flows.

## 16. Development setup, configuration and delivery

### 16.1 Prerequisites

Node.js 20 or newer, npm 10 or newer, Git. Docker is optional (only for a local PostgreSQL).

### 16.2 Environment variables (.env.example)

# General
NODE_ENV=development
PORT=4000
WEB_URL=http://localhost:5173
API_URL=http://localhost:4000
LOG_LEVEL=info
APP_TIMEZONE=Asia/Kolkata

# Database: sqlite3 for local work and tests, pg when hosted
DATABASE_CLIENT=sqlite3
SQLITE_FILE=./data/dev.sqlite
DATABASE_URL=postgres://user:password@localhost:5432/clubs

# Auth
JWT_SECRET=change-me-to-a-long-random-string
JWT_ACCESS_TTL=15m
REFRESH_TTL_DAYS=14
ALLOWED_EMAIL_DOMAINS=campus.example
AUTO_VERIFY_EMAIL=true

# Mail (development prints to the console when SMTP_HOST is empty)
SMTP_HOST=
SMTP_PORT=587
SMTP_USER=
SMTP_PASS=
MAIL_FROM="Campus Clubs Portal <no-reply@campus.example>"

# Files
STORAGE_DRIVER=local          # local or s3
UPLOAD_DIR=./uploads
S3_ENDPOINT=
S3_BUCKET=
S3_ACCESS_KEY=
S3_SECRET_KEY=

# Rules
HOLD_EXPIRY_DAYS=14
MAX_ACTIVE_HOLDS_PER_CLUB=2
REGISTRATION_DEFAULT_CLOSE_AT_DEADLINE=true

# Seeds
SEED_SAMPLE=true
SEED_SUPER_ADMIN_EMAIL=superadmin@campus.example
SEED_SUPER_ADMIN_PASSWORD=
SEED_OSI_EMAIL=osi@campus.example
SEED_OSI_PASSWORD=
SEED_EVENTS_EMAIL=events@campus.example
SEED_EVENTS_PASSWORD=

# Phase 3 chatbot
ANTHROPIC_API_KEY=
LLM_MODEL=

The API validates the environment at start-up with Zod and refuses to start with a missing or weak JWT_SECRET outside development.

### 16.3 Commands (root package.json scripts)

| Command | What it does |
| --- | --- |
| npm install | Installs all workspaces |
| npm run dev | Starts API (port 4000) and web (port 5173) together |
| npm run db:migrate | Runs migrations |
| npm run db:rollback | Rolls back the last batch |
| npm run db:seed | Runs seeds (idempotent) |
| npm run db:reset | Drops, migrates and seeds the local database |
| npm test | Runs unit, database, API and component tests on SQLite |
| npm run test:pg | Runs database and API tests against PostgreSQL (DATABASE_CLIENT=pg) |
| npm run test:e2e | Starts a seeded test server and runs Playwright |
| npm run lint | ESLint and Prettier check |

### 16.4 Continuous integration

On every push and pull request: install, lint, unit and component tests, db and integration suites on SQLite, the same on a PostgreSQL service container, then Playwright on the SQLite build. A failing job blocks merge. Coverage is reported as a comment.

### 16.5 Deployment checklist

Set production values for every variable, NODE_ENV=production, DATABASE_CLIENT=pg, STORAGE_DRIVER=s3, a long random JWT_SECRET, SMTP details and the real ALLOWED_EMAIL_DOMAINS. Run migrations before starting the new API version. Enable HTTPS only. Schedule database backups. Create the Super Admin from the seed script, then change the password. Disable SEED_SAMPLE and AUTO_VERIFY_EMAIL.

## 17. Build plan with checklists

### 17.1 Requirement to phase

| Phase | Requirements |
| --- | --- |
| 0 Foundations | FR-AUTH-01 to 08, FR-CLUB-04, role and permission model (section 3), database migrations and seeds, CI |
| 1 Core | FR-CLUB-01, 02, 05, FR-ANN-01, 02, FR-EVT-01 to 10, FR-FORM-01 to 06, FR-REG-01 to 07, FR-HALL-01 to 08, FR-CAL-01 to 06, FR-NOTIF-01 to 05, FR-ACT-01 (current and past by registration), FR-PROF-01, FR-SET-01, FR-CW-01 to 03, FR-ADMIN-01 to 03 |
| 2 Engagement | FR-REC-01 to 06, FR-FAV-01, FR-CLUB-03, My Clubs page, FR-DISC-01, FR-CHECK-01 (attendance), waitlist (FR-REG-03), team registration (FR-REG-08), file upload field, FR-SHARE-01 with the public page, FR-CAL-07 (ICS), email notifications, custom club roles (role.manage), club reports |
| 3 Community and assistant | FR-DISC-02 public discussion with moderation and reports, FR-CHAT-01 chatbot, PWA install |
| 4 Hardening | Accessibility audit, performance pass, security review, backups, deployment, user guide, demo data |

### 17.2 Phase 0: Foundations

- ☐ Repository, npm workspaces, .gitignore, ESLint, Prettier, Husky, CLAUDE.md, CHANGELOG.md

- ☐ packages/shared: permissions, roles, statuses, errors, constants, first Zod schemas

- ☐ API skeleton: config validation, app.js, logger, request id, error handler, validation middleware, health check

- ☐ Knex setup for SQLite and PostgreSQL, helpers (toDb, fromDb), migrations for users, auth tokens, refresh tokens, clubs, club roles, role permissions, club members, audit logs

- ☐ Seeds: halls, clubs with default roles, admin accounts

- ☐ Auth module: sign-up, verification, login, refresh rotation, logout, forgot and reset, change password, /me

- ☐ Middleware: requireAuth, requirePlatformRole, requireClubPermission, rate limits

- ☐ Web skeleton: tokens, AppShell, router, guards, AuthContext, API client with refresh, login and signup screens

- ☐ CI pipeline running lint and tests on SQLite and PostgreSQL

- Exit: TC-DB-01 to 07, 13, 16, 17, 27; all TC-AUTH; TC-RBAC-01 to 05, 09, 10, 13; TC-UI-01 to 03; a user can sign up, verify, log in and see the right sidebar for their role.

### 17.3 Phase 1: Core

- ☐ Clubs: list and detail pages, About and Our work, OSI create and edit club

- ☐ Announcements channel (post, pin, delete) with permissions

- ☐ Events: draft, edit, poster upload, submit with tentative hold, cancel, status chips, history

- ☐ OSI approvals queue and decision screen, event review history

- ☐ Forms: builder, renderer, publish and close, seat limit

- ☐ Registration: register, cancel, QR ticket display, registration list and CSV export

- ☐ Halls: CRUD, blocked slots, availability timeline, final hall request, Events Authority decision

- ☐ Jobs: hold expiry, auto-close registration, reminders, no-shows, completed status

- ☐ Notifications: service, SSE stream, preferences, bell, toast animation

- ☐ Calendar endpoint and component with filters

- ☐ Student pages: Events, Event detail, Activities, Profile, Settings

- ☐ Club workspace: dashboard, events, add an event, members and roles (view and change role), discussion placeholder

- ☐ Super Admin: create admin accounts, audit log

- Exit: all TC-EVT, TC-HALL, TC-FORM, TC-REG (except check-in), TC-CAL, TC-NOTIF, TC-RBAC, TC-ANN; E2E-01, 02, 03, 05, 06; a full event can go from draft to confirmed hall to registrations.

### 17.4 Phase 2: Engagement

- ☐ Recruitment and applications (TC-REC), My Clubs, Favourites page and notifications

- ☐ Internal discussion with live updates

- ☐ QR check-in and attendance (TC-REG-11), Past participation by attendance

- ☐ Waitlist, team registration, file upload field

- ☐ Share button and public event page, ICS feed

- ☐ Email notifications and preferences

- ☐ Custom club roles and role editor (role.manage), club reports

- Exit: TC-REC, TC-FAV, TC-SHARE, TC-DISC-01, TC-RBAC-11, 12; E2E-04, 07, 08, 09.

### 17.5 Phase 3: Community and assistant

- ☐ Public discussion with report and moderation

- ☐ Chatbot (section 14) with retrieval, sources and limits

- ☐ PWA install

- Exit: chatbot golden tests and prompt-injection test pass.

### 17.6 Phase 4: Hardening

- ☐ Accessibility audit and fixes (TC-UI-13, 14)

- ☐ Performance pass against section 15.10

- ☐ Security review against section 11.5 and OWASP top risks

- ☐ Backups, monitoring, error reporting

- ☐ User guide for students, clubs and administrators; demo data

### 17.7 Definition of done (every task)

- Code and tests written; related test cases pass on SQLite and PostgreSQL.

- No permission check skipped; no hard-coded colours; no secrets.

- Loading, empty and error states exist for new screens.

- Spec section updated if behaviour changed; entry in docs/DECISIONS.md for any new decision; CHANGELOG.md updated.

## 18. Risks and open questions

### 18.1 Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Scope is large | Delays | Phase plan; Phase 1 is a complete vertical slice |
| Hall double booking | Real-world conflict | Hold at submission, transaction, PostgreSQL exclusion constraint, tests TC-DB-20 to 22, TC-HALL-09 |
| Clubs hoard halls with holds | Halls blocked | Maximum active holds per club, expiry, visible hold list for the Events Authority |
| Registered count differs from attendance | Wrong hall size | Show registered and expected turnout, let the club choose the hall with free alternatives |
| Spam or abuse in announcements and discussion | Poor experience | Permissions, moderation, reports, rate limits |
| Personal data in registrations | Privacy | Strict visibility rules, audit, retention job |
| SQLite and PostgreSQL behave differently | Surprise bugs in hosting | Parity rules (7.2), tests run on both |
| Free hosting loses files or sleeps | Missing posters, slow first load | Object storage for files, health check, document cold start |
| Email not delivered | Users cannot verify | Resend flow, clear message, SMTP provider with good reputation |
| Role changes not applied at once | Security gap | Read permissions per request, TC-RBAC-09 |

### 18.2 Open questions for the team (defaults are already built in; change the decision log if the answer differs)

- What does "OSI" stand for, and is it one office for all approvals? (D1)

- Is there a faculty coordinator sign-off before the OSI? (D2)

- Should students be able to propose new clubs in a later phase? (D5)

- Are paid events needed later? (D7)

- Besides the portal, should the OSI circulate posters by email or notice boards? (D8)

- Should the public event page be visible without login? (D9)

- Is there a university single sign-on that should replace the own sign-up later? (section 11)

- Which hosting is available to the team for the API, database and file storage? (section 7.4)

## Appendix A: Sample data (all names are made up)

Halls: Main Auditorium (800), Mini Auditorium (350), Seminar Hall A (200), Seminar Hall B (120), Open Air Theatre (1000), Innovation Lab (60).

Clubs: Robotics Club (Technology), Code Forge (Technology), Music Club (Cultural), Lens Photography Club (Arts), Entrepreneurship Cell (Business), Literary Society (Literature), Rhythm Dance Club (Cultural), Green Campus Club (Social impact). Each with a short description, why join, aim, meeting information and contact <club>@campus.example.

Sample accounts (development only, passwords from .env): superadmin@campus.example, osi@campus.example, events@campus.example, a sample student, and in the Robotics Club one member for each club role (leader, vice leader, secretary, event coordinator, media lead, member).

Sample events: one in each status (draft, submitted, changes requested, approved, rejected, completed, cancelled) so every screen has data.

## Appendix B: Suggested CLAUDE.md for the repository root

# Campus Clubs Portal: instructions for Claude

Read docs/PROJECT_SPEC.md before any change. It is the source of truth.

## Stack
React 18 + Vite (apps/web), Node 20 + Express (apps/api), shared Zod schemas and constants
(packages/shared), Knex on SQLite (dev/tests) and PostgreSQL (hosted). Plain JavaScript (ES modules).

## Rules
- Permission keys, statuses and error codes come from packages/shared. Never retype them.
- Check permissions on the server in middleware or services. The UI only hides controls.
- Migrations must run on SQLite and PostgreSQL: no enums, JSON as text, UUID text ids, UTC timestamps via helpers.
- Write tests first for auth, roles, approvals, registrations and hall booking.
- Never weaken a constraint or a check to make a test pass.
- Use design tokens from apps/web/src/styles/tokens.css. No raw colours in components.
- Do not use alert, confirm or prompt. Use the ConfirmDialog component.
- No secrets in the repository. Update .env.example when adding a variable.
- Record any decision not in the spec in docs/DECISIONS.md. Update CHANGELOG.md after each task.

## Commands
npm run dev | npm test | npm run test:pg | npm run test:e2e | npm run lint | npm run db:reset

## Order of work
Follow section 17 of the spec, phase by phase. Do not start a phase until the previous exit tests pass.